Date: 18th January 2024

Presented to: **Claudio Jose Vitaliano**

**Dear Claudio,**

Thank you for your recent enquiry.

Quick Proposal for Tattoos Selling App

Brief

The scope of this project document includes an app, where clients wants to sell tattoos and take appointment for the same. As a solution to the problem we will be providing an app, where end user will be able to see a list of tattoos, select one of theirs desired tattoos and book an appointment.

**Scope of Work**

* + 1. **Application flow for user -**
* **Splash Screen**
  + Launch screen of the application which will have the business logo and name.
* **Sign Up**
  + Users will be able to sign up on the platform, Users will have to enter the below details on the app.
* **User Name**

User will have to enter the user first and last name on the platform.

* **Email address**

The User will get the option to sign up on the platform using their Email Address.

* **OTP Verification**

Once they Enters the E-mail Address, they will receive the OTP to verify the Email account.

* **Password**

Once the User adds their email address on the platform the, Users will be able to create the password for their account, the User can create the password in Characters, Special characters, Upper case, Lower case, Numbers on the platform.

* **Login**
  + Users will able to login on the platform using their login credentials that they have used at the signup on the app.
* **User ID**
* **Password**
* **Forgot Password**
  + When Users click on the reset option they will get a code on the registered Email ID, after that they will be able to create a new password.
* **Home Page**
  + Users will be able to view the below options on the homepage menu -
* **View Tattoos & Services**
* **Checkout & Online Payment**
* **Notification**
* **My Account** 
  + Users will be able to view the below details in the footer menu.
* **About Us**
* **Contact Us**
  + Users will be able to view all of the listed tattoos and services on the platform.
  + User can view multiple tabs on the platform to view more feature of the App.
  + User can view banners on the home page, top selling or new listed products or service on the App.
  + User can share their live location on the map, and using which they will get their nearest search of service or product.
* **Find Tattoos & Services**
  + Users will be able to finds services & Products by entering the name on the App.
  + A search bar with filter option will be available to users to find any service or tattoo. Filter like Service, product, location, price, style type will be available.
  + Users will view all the listed service, they will click on the tattoos section and view the below details on the platform.
* **Service/Product Provider Name and Details**
* **Details (Listed Services/tattoos Name and Price)**
* **Select a style (Style is realism, minimalist, water color, Japanese, traditional, neo traditional, etc.)**
* **Description along with images**
* **Prepare a design on the selected body location**
* **Service Location**
* **Checkout and Online Payment**
  + Users will be able to view their saved service or tattoo using this section of the App.
  + Users will get option for pay & checkout for their cart items.
  + Users can add more quantity to their product or service if needed.
  + User will get an option to check, whether in they have to select their payment method and enter their delivery address to confirm their appointment.
* **Notifications**
  + Users will receive the appointment related notifications on the App.
  + Users will get the updates via notification on the App.
* **My Account**
  + **Profile**

Users will be able to view/edit their profile details like - Name, Email, Address and Phone Number.

* + **View Appointments**

Users can view their Appointment history using this section of the App.

* + **Manage Payments**

Users will be able to manage their payments method using this section.

* + **Change password**

Users will be able to change their password.

* + **Logout**

Users will be able to logout from the App.

* **About Us**
  + Users will be able to view the content and details about the company and services it offers.
  + Users will be able to view the below options on the App.
* **Privacy Policy**
* **Terms and Conditions**
  + Users will click the above options and view all the details related to company and its products and services.
* **Contact Us**
  + If users will face any issue, Users will be able to connect with team by adding the below details -
* **Name**
* **Email Address**
* **Query**

1. **Administrator Web Panel**

The back end of the platform will be power packed with an administrative panel to manage the updates of data at the App level and as well as backend.

Following would be the key functionalities:

* **Users Management** 
  + Admin will be able to manage Users from the admin panel.
  + Admin will be able to View/Delete/Add any particular Users from the admin panel.
* **Manage Category/filter**
  + Admin will be able to manage the Services or product category from the admin panel.
  + Admin will be able add and remove the Services category from the admin panel.
* **Appointment Management**
  + Admin will be able to view all of the Appointments using this section of the admin panel.
  + Admin can view all the details associated with the Appointment of the buyer.
* **Notification Management**
  + Admin will be able manage notificationfrom the admin panel.
  + Admin will share the new updates with the users from the admin panel.
* **Contact Us** **Management**
  + Admin will be able to manage the contact us from the admin panel.
  + Admin can view all the issues of the Users and Vendors from the admin panel.
  + Admin can provide the resolution to the Users based on the issues.
* **General Management**
  + Manage About Us
  + Manage Terms and Conditions
  + Manage FAQ and News later
  + Contents and Images of the App

**All the 3rd party API’s that are needed in the development will be provided**

**by the Claudio.**

1. **Project Estimation**

The proposed quote is USD only and the estimate of the total effort would be **53 Man Days.**

On your approval and confirmation, we will be working on a project delivery schedule based on our resources’ allocation plan.

1. **Commercial and Payment Terms**

|  |  |  |
| --- | --- | --- |
| **S. No.** | **Milestones** | **Amount (USD)** |
| 1 | Project Kickoff Payment | 2650 USD |
| 2 | Design Milestone Completion Milestone | 2650 USD |
| 3. | 50% Development completion Milestone | 2650 USD |
| 4. | On Final Delivery- Project Completion | 2650 USD |
|  | **Total** | **10600 USD** |

1. **Payment Terms and Conditions**

* This quote is valid for 4 weeks from the proposal date.
* In case the payment is done via PayPal then 4.5% of the PayPal fee will be applicable.
* Additional payment processing fee will be applied as per the policy of your respective bank (if payments are processed through Bank Wire Transfer).
* Project Plan to be defined at the beginning of the project and the invoice shall be raised accordingly.
* All the invoices have to be cleared within five business days post which it will attract penalty at 2% per month of the total Project Cost.

1. **Terms & Conditions**

All work is subject to our standard Agency Terms and Conditions of Business.

**For: Claudio For: Webmobril Inc.**

**Signature: Signature:**

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_