Date: 18th January 2024

Presented to: Anthony

**Dear Anthony,**

Thank you for your recent enquiry.

Quick Proposal for Tourism Website

Brief

The scope of this project document includes the development of additional functionality on the existing website. We will be developing & adding Package listing, Whatsapp business chat functionality into existing website (<https://www.rayonitourismcentre.com>).

**Scope of Work**

* **Home Page** 
  + **The below mentioned are list of features/ header which are available on the website** 
    - **Home**
    - **Tour**
    - **Gallery**
    - **News and Article**
    - **About us**
    - **Contact us**
    - **Booking**
    - **Search**
  + **What we are adding on the website**
    - **Packages (Listing of packages)**
      * Under this section of the website, users can view the multiple packages listed on the website with an image, package name.
      * On tapping on any of listed package, users can view the details of that package.
      * Under package details page users can view the below mentioned
        + **Title of Package**
        + **Package description**
        + **Images**
        + **Amenities included**
        + **Package Price**
        + **Booking Button** (For submitting the details for quote)
      * Once users tap on booking , it will redirects users to booking forum which will ask the below mentioned question
        + **Full Name** (Enter Full Name)
        + **Phone** (Enter Phone)
        + **Email** (Enter Email)
        + **Destination**
        + **Departure City**
        + **Hotel** **Category** (4/5 star)
        + **Date** (From - To)
        + **Number Of Passenger**
        + **Price Range** (Range for e.g. 5000-10000 )
        + **Comments** (Additional description)
    - **Implementation of search functionality** 
      * Using this search functionality users can search for any specific package on the platform.
    - **Integration of whatsapp business**
      * As a part of this feature development, the website will ask user to connect with them over whatsapp for quick communication.
      * We will we integrating the whatsapp plug in so admin will receive messages over
      * User will tap on the logo to connect over whatsapp which will be available on homepage of the website & it will redirect user to website registered whatsapp account.

**Project Estimation**

The proposed quote is **USD 1,500** only and the estimate of the total effort would be **15 Man Days.**

On your approval and confirmation, we will be working on a project delivery schedule based on our resources’ allocation plan.

**Commercial and Payment Terms**

|  |  |  |
| --- | --- | --- |
| **S. No.** | **Milestones** | **Amount (USD)** |
| 1 | Mobilization Fund | **1000** |
| 2 | On Final Delivery- Project Completion | **500** |
|  | **Total** | **1,500** |

**Payment Terms and Conditions**

* + - * 1. This quote is valid for 4 weeks from the proposal date.
        2. In case the payment is done via PayPal then 4.5% of the PayPal fee will be applicable.
        3. Additional payment processing fee will be applied as per the policy of your respective bank (if payments are processed through Bank Wire Transfer).
        4. Project Plan to be defined at the beginning of the project and the invoice shall be raised accordingly.
        5. All the invoices have to be cleared within five business days post which it will attract penalty at 2% per month of the total Project Cost.

**Terms & Conditions**

All work is subject to our standard Agency Terms and Conditions of Business.

**For: Anthony For: Webmobril Inc.**

**Signature: Signature:**

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_